CV Fit Engine

Enhancement Specification for Claude Code

Job scraping · Scoring pipeline · Auto-apply

| Project | cv_fit_engine |
| --- | --- |
| Codebase | FastAPI backend (src/app.py) · Python engine (src/cvfitengine/) · Vanilla JS frontend (public/) |
| Objective | Add Playwright-based job scraping from LinkedIn and Indeed, wire results into the existing scoring engine, and build an auto-apply pipeline with audit trail. |
| Claude Code approach | Implement phases sequentially. Each phase is independently testable. Do not refactor existing working code unless explicitly noted. |
| Key constraint | LinkedIn ToS prohibits full automation of form submission. Auto-apply must pause before final submit for human confirmation. |
| Python deps to add | playwright, playwright-stealth (via pip), p-queue (via npm for reference only) |

## Existing codebase — what matters

Before implementing any phase, understand these existing modules. Do not modify them unless the task explicitly says so.

| src/app.py | FastAPI app. Has /api/claude (Claude proxy), /api/jobs/search (Reed + Adzuna parallel fetch), /api/pdf (LaTeX → PDF), /api/health. The _dedup() and _search_* functions live here. |
| --- | --- |
| src/cvfitengine/scoring/score.py | score_block(job_keywords, block_text, job_tags, block_tags, scoring_cfg) → dict with score, text_score, tag_score, overlap, tag_overlap. Core scoring logic — do not touch. |
| src/cvfitengine/selection/select.py | rank_blocks(job_keywords, blocks, job_tags, ...) → sorted list of dicts. Calls score_block per block, applies anchor/seniority boosts. |
| src/cvfitengine/parsing/jd_parser.py | parse_job(text) → JobSpec(raw_text, keywords, title). extract_keywords() used for keyword list. |
| src/cvfitengine/parsing/jd_classifier.py | classify_jd(jd_text) → JdProfile(category, seniority_level, scores). Heuristic category + seniority detection. |
| src/cvfitengine/core/types.py | Pydantic models: ResumeForm, Profile, Blocks, ExperienceBlock, ProjectBlock, EducationBlock, JobSpec, BulletTags, BlockTags. All data shapes live here. |
| configs/scoring.yaml | weights: skill_overlap 0.4, tool_overlap 0.3, domain_match 0.2, seniority_match 0.1. Used by score_block. |
| public/app.js | Vanilla JS SPA. Tab routing (strategy/live/discover/shortlist/tailor/output/settings). discoveredJobs[] and shortlist[] are global state. callClaude() proxies to /api/claude. |

# Phase 1 — Playwright scraper layer

Build a stealth-capable, rate-limited Playwright scraper layer. All scrapers share a common base. Test each scraper in isolation before proceeding to Phase 2.

| Task | Type | Detail |
| --- | --- | --- |
| P1-T1 | New module | Base scraper class Abstract base class for all scrapers. Manages browser lifecycle, persistent context (saves cookies between runs), random human-like delays, and p-queue-style rate limiting via asyncio.Semaphore. File: src/cvfitengine/scrapers/base.py Inputs: search_query: str, location: str, max_results: int Outputs: AsyncGenerator[dict] — raw job dicts normalised to JobListing schema ⚠ Use playwright-stealth (pip install playwright-stealth) to evade bot detection. Use a persistent browser context stored at ~/.cvfit/browser_context/ so login cookies persist between runs. |
| P1-T2 | New module | Indeed scraper Start with Indeed — no login required. Construct search URL from query + location, paginate up to max_results, extract: title, company, location, salary, full description text, apply URL, posted date. Use page.wait_for_selector() not sleep(). File: src/cvfitengine/scrapers/indeed.py Inputs: IndeedScraper(query, location, max_results=20) Outputs: list[dict] matching JobListing fields ⚠ Indeed frequently changes CSS selectors. Use data-testid attributes where available as they are more stable than class names. |
| P1-T3 | New module | LinkedIn scraper Requires login. On first run: open browser visible (headless=False), wait for user to log in manually, then save context. Subsequent runs use saved cookies. Search /jobs/search?keywords=...&location=... and paginate. Extract full JD from each listing detail page. File: src/cvfitengine/scrapers/linkedin.py Inputs: LinkedInScraper(query, location, max_results=20, easy_apply_only=False) Outputs: list[dict] matching JobListing fields + easy_apply: bool flag ⚠ LinkedIn aggressively detects automation. Add random mouse movements between actions. Set headless=False for LinkedIn always — headless is easily fingerprinted. |
| P1-T4 | New module | Scraper FastAPI endpoint New endpoint that accepts {source: 'linkedin'¦'indeed'¦'both', query, location, max_results}. Runs the appropriate scraper(s) in background (BackgroundTasks or asyncio.create_task). Returns job_id for polling. Add GET /api/jobs/scrape/{job_id}/status for progress. File: src/app.py — add POST /api/jobs/scrape Inputs: ScraperRequest(source, query, location, max_results=20) Outputs: {job_id: str, status: 'queued'} immediately; results available via cache after completion ⚠ Scraping is slow (2-5 min for 20 results). Never block the FastAPI event loop. Use asyncio.run_in_executor or a background task. |

Note: Test Phase 1 by running the scraper directly: python -m cvfitengine.scrapers.indeed --query 'python developer' --location 'London' --max 5. Verify output is a valid list of dicts before proceeding.

# Phase 2 — Job store and deduplication

Normalise jobs from all sources into a unified schema, cache to SQLite to avoid redundant scraping, and extend existing deduplication.

| Task | Type | Detail |
| --- | --- | --- |
| P2-T1 | Extend existing | JobListing Pydantic model Add unified JobListing model. Fields: id (str, MD5 of title+company), title, company, location, salary_raw (str), employment_type, description_full (str, full JD text), url, apply_url, source ('linkedin'¦'indeed'¦'reed'¦'adzuna'), easy_apply (bool), posted_date (str ISO), scraped_at (datetime), fit_score (Optional[float]=None), skill_gaps (Optional[list[str]]=None), apply_status (Literal['none','queued','applied','failed','skipped']='none'). File: src/cvfitengine/core/types.py — add JobListing Inputs: Raw dict from any scraper Outputs: JobListing instance ⚠ fit_score and skill_gaps are None until Phase 3 scoring runs. apply_status tracks Phase 4 state. |
| P2-T2 | New module | SQLite job cache JobCache class backed by SQLite at ~/.cvfit/jobs.db. Methods: save(job: JobListing), get(job_id: str) -> Optional[JobListing], list_recent(hours=24) -> list[JobListing], update_status(job_id, status), update_score(job_id, fit_score, skill_gaps). TTL: re-scrape listings older than 24 hours. File: src/cvfitengine/scrapers/cache.py Inputs: JobListing instances Outputs: SQLite persistence at ~/.cvfit/jobs.db ⚠ Store description_full as TEXT. Store fit_score as REAL. JSON-encode skill_gaps list. Use WAL mode for concurrent read/write. |
| P2-T3 | Extend existing | Extend _dedup() in app.py Current _dedup uses MD5(title+company). Extend to: (1) accept list[JobListing] not just list[dict], (2) check SQLite cache before returning — if job already in cache and <24h old, skip it, (3) persist new jobs to cache after dedup, (4) return list[JobListing]. File: src/app.py — _dedup() function Inputs: list[JobListing] from multiple sources Outputs: Deduplicated list[JobListing] with cache-misses persisted ⚠ The existing Reed/Adzuna jobs from /api/jobs/search should also flow through JobListing normalisation for consistency. |

# Phase 3 — Scoring pipeline enhancement

The existing score_block() and rank_blocks() functions are the heart of the engine. This phase adds a top-level score_job() that takes a full JobListing + ResumeForm and returns an aggregate fit score, then exposes it via a batch API endpoint.

| Task | Type | Detail |
| --- | --- | --- |
| P3-T1 | Extend existing | score_job() function New function: score_job(job: JobListing, resume: ResumeForm, scoring_cfg=None) -> dict. Steps: (1) call parse_job(job.description_full) to get JobSpec, (2) call classify_jd(job.description_full) to get JdProfile, (3) call rank_blocks() on experience + project blocks separately with appropriate section_weight, (4) compute weighted aggregate: experience 0.6, projects 0.3, education 0.1, (5) return {fit_score: float 0-1, matched_skills: list[str], matched_tools: list[str], top_blocks: list[str] (block IDs), jd_category: str, seniority_level: str}. File: src/cvfitengine/scoring/score.py — add score_job() Inputs: job: JobListing, resume: ResumeForm Outputs: dict with fit_score, matched_skills, matched_tools, top_blocks, jd_category, seniority_level ⚠ Do not modify score_block() or rank_blocks(). score_job() is a pure orchestrator on top of them. |
| P3-T2 | New module | Skill gap analysis compute_gaps(job: JobListing, resume: ResumeForm) -> dict. Extract all skills/tools from JD using tag_extractor or jd_classifier. Compare against all skills/tools across the resume (profile.skills + all block tags). Return {missing_skills: list[str], missing_tools: list[str], partial_matches: list[str], coverage_pct: float}. Coverage = matched / total_required. File: src/cvfitengine/scoring/gaps.py Inputs: job: JobListing, resume: ResumeForm Outputs: {missing_skills, missing_tools, partial_matches, coverage_pct} ⚠ Import and use existing tag_extractor.py (src/cvfitengine/parsing/tag_extractor.py) rather than reimplementing keyword extraction. |
| P3-T3 | New module | Batch scoring endpoint New endpoint: POST /api/jobs/score with body {job_ids: list[str], resume_yaml: str (the YAML form content)}. Load each job from SQLite cache by ID, load resume from YAML string, call score_job() + compute_gaps() for each, update cache with scores, return list of {job_id, fit_score, matched_skills, matched_tools, missing_skills, missing_tools, coverage_pct}. File: src/app.py — add POST /api/jobs/score Inputs: BatchScoreRequest(job_ids: list[str], resume_yaml: str) Outputs: list[JobScoreResult] with fit_score, gaps, matched skills ⚠ Score all jobs in parallel using asyncio.gather(). Each score_job() is CPU-bound but fast enough (~10ms) that it's fine in async context without executor. |
| P3-T4 | New module | Ranked jobs endpoint GET /api/jobs/ranked?min_score=0.4&limit=50. Reads from SQLite cache, filters jobs where fit_score >= min_score, sorts descending by fit_score, returns paginated list[JobListing] including all score fields. Used by the frontend discover tab. File: src/app.py — add GET /api/jobs/ranked Inputs: Query params: min_score (float, default 0.0), limit (int, default 50), source (optional filter) Outputs: Sorted, filtered list[JobListing] with scores populated ⚠ This is the endpoint the UI will poll after scraping + scoring completes. |

Note: Integration test for Phase 3: POST a real job description and the sample resume YAML to /api/jobs/score. The fit_score should vary meaningfully between a matching and non-matching JD. If scores are clustered near 0 or 1, check scoring_cfg weights.

# Phase 4 — Auto-apply module

Build the apply pipeline: cover letter generation, LinkedIn Easy Apply form-fill, and an apply queue with audit log. Human confirmation is required before final submit.

| Task | Type | Detail |
| --- | --- | --- |
| P4-T1 | New module | Cover letter generator generate_cover_letter(job: JobListing, resume: ResumeForm, score_result: dict) -> str. Calls the FastAPI /api/claude proxy (or calls Anthropic directly if running standalone). Prompt includes: job title, company, top 5 matched skills, top 3 missing skills (frame as 'learning'), candidate name and headline, seniority signal. Returns 3-paragraph cover letter as plain text. Cache result keyed by job.id in SQLite. File: src/cvfitengine/apply/cover_letter.py Inputs: job: JobListing, resume: ResumeForm, score_result: dict from score_job() Outputs: Cover letter as str (plain text, ~250 words) ⚠ Use claude-haiku-4-5-20251001 (already configured in app.py) for speed and cost. Cache per job_id — do not regenerate for the same job unless explicitly requested. |
| P4-T2 | New module | Apply queue ApplyQueue backed by SQLite table 'apply_log'. Fields: job_id, job_title, company, queued_at, applied_at, method ('easy_apply'¦'manual'¦'email'), status ('pending'¦'applied'¦'failed'¦'skipped'¦'awaiting_confirm'), cover_letter_used (text), error_message. Methods: enqueue(job_id, method), mark_applied(job_id), mark_failed(job_id, error), list_all() -> list[dict], list_pending() -> list[dict]. File: src/cvfitengine/apply/queue.py Inputs: job_id: str, method: str Outputs: SQLite table apply_log — audit trail of all apply actions ⚠ Prevent double-apply: before enqueuing, check if job_id already has status 'applied'. Raise ApplyError if so. |
| P4-T3 | New module | LinkedIn Easy Apply automation apply_easy(job: JobListing, resume: ResumeForm, cover_letter: str, cv_pdf_path: str) -> dict. Uses the persistent browser context from Phase 1. Steps: navigate to job URL, click Easy Apply, fill standard fields (name, email, phone, location from resume.profile), upload cv_pdf_path, paste cover letter into text field, handle multi-step wizard pages, STOP before final submit and return {status: 'awaiting_confirm', screenshot_path: str}. Human must call confirm_apply() to proceed. File: src/cvfitengine/apply/linkedin_apply.py Inputs: job: JobListing, resume: ResumeForm, cover_letter: str, cv_pdf_path: str Outputs: {status: 'awaiting_confirm'¦'applied'¦'failed', screenshot_path: str, error: Optional[str]} ⚠ CRITICAL: Do not auto-click the final Submit button. Set apply_queue status to 'awaiting_confirm' and take a screenshot. The UI will show the screenshot and ask the user to confirm. |
| P4-T4 | New module | Apply API endpoints Add: POST /api/apply/generate-cover-letter (body: {job_id, resume_yaml}) → {cover_letter: str}. POST /api/apply/queue (body: {job_id, method, cover_letter}) → {queued: true}. POST /api/apply/run/{job_id} → triggers linkedin_apply.apply_easy() in background, returns {status, screenshot_url}. POST /api/apply/confirm/{job_id} → calls confirm_apply() on the paused Playwright session. GET /api/apply/log → returns full audit log. File: src/app.py — apply routes Inputs: Various per route Outputs: JSON responses; screenshots stored in ~/.cvfit/screenshots/ ⚠ The Playwright browser session must be kept alive between /apply/run and /apply/confirm. Store the Playwright Page object in a module-level dict keyed by job_id. |

Note: Phase 4 is the highest risk phase. Test on a throwaway LinkedIn account first. The 'awaiting_confirm' gate is not optional — it must be implemented before any testing on a real account.

# Phase 5 — UI enhancements

Extend the existing discover tab in app.js and index.html to show scored results, apply controls, and an applications tracker tab. All UI changes are additive — do not remove existing functionality.

| Task | Type | Detail |
| --- | --- | --- |
| P5-T1 | Extend existing | Scored job cards After /api/jobs/score completes, re-render job cards to show: fit score badge (colour-coded: green ≥70%, amber 50-69%, red <50%), matched skill pills (top 5), missing skill chips (top 3, in muted red). Add sort control: by score desc (default), by date, by salary. Each card gets an 'Apply' button that opens the apply panel. File: public/app.js — renderJobCards() / renderDiscoveredJobs() Inputs: Updated discoveredJobs[] array with fit_score and gap fields populated Outputs: Updated DOM — job cards with score badges and skill chips ⚠ Reuse existing CSS classes (tag match, tag, badge) from index.html for visual consistency. Do not add new CSS files. |
| P5-T2 | New module | Apply panel (per-job drawer) Slide-in panel (right side) when 'Apply' is clicked. Shows: job title + company, fit score, cover letter textarea (pre-filled from /api/apply/generate-cover-letter, editable before send), apply method selector (Easy Apply / Copy link), and action button. On Easy Apply: POST to /api/apply/run, show progress, then show screenshot + 'Confirm submit' button. On confirm: POST to /api/apply/confirm. File: public/app.js + public/index.html Inputs: Selected job from discoveredJobs[] Outputs: New HTML panel + JS handlers for the apply flow ⚠ Use a simple CSS translateX slide-in animation. Keep it as a div overlay rather than a modal to avoid z-index conflicts with existing UI. |
| P5-T3 | New module | Applications tracker tab New 'applications' tab in the nav. Reads from GET /api/apply/log. Shows table with: company, role, date applied, method, status badge (applied/pending/failed), and 'View cover letter' toggle. Add to switchTab() routing in app.js. Add nav-applications and panel-applications elements to index.html. File: public/app.js + public/index.html + src/app.py Inputs: GET /api/apply/log response Outputs: New tab showing full application history ⚠ Status badges use existing CSS: badge + role-appropriate class (e.g. fill-hi for applied, fill-mid for pending, fill-lo for failed). |
| P5-T4 | Extend existing | Scrape trigger UI Add a source selector above the existing search in the discover tab: checkboxes for LinkedIn, Indeed (in addition to existing Reed/Adzuna). When LinkedIn or Indeed is checked, call POST /api/jobs/scrape before the existing API search. Poll /api/jobs/scrape/{job_id}/status until complete, then merge with API results and call /api/jobs/score. File: public/app.js — discover tab Inputs: User's source selection + existing query inputs Outputs: Extended discover tab with scrape trigger and progress indicator ⚠ Show a progress bar or spinner during scraping ('Scraping LinkedIn... 8/20 jobs found'). Scraped jobs merge with API results before scoring — do not replace them. |

# Complete file map

Files to create (new) and modify (extend) across all phases. Existing files not listed here should not be touched.

### New files to create

- src/cvfitengine/scrapers/__init__.py

- src/cvfitengine/scrapers/base.py — abstract scraper base (P1-T1)

- src/cvfitengine/scrapers/indeed.py — Indeed scraper (P1-T2)

- src/cvfitengine/scrapers/linkedin.py — LinkedIn scraper (P1-T3)

- src/cvfitengine/scrapers/cache.py — SQLite job cache (P2-T2)

- src/cvfitengine/scoring/gaps.py — skill gap analysis (P3-T2)

- src/cvfitengine/apply/__init__.py

- src/cvfitengine/apply/cover_letter.py — cover letter generator (P4-T1)

- src/cvfitengine/apply/queue.py — apply queue + audit log (P4-T2)

- src/cvfitengine/apply/linkedin_apply.py — Easy Apply automation (P4-T3)

### Files to extend

- src/cvfitengine/core/types.py — add JobListing model (P2-T1)

- src/cvfitengine/scoring/score.py — add score_job() function (P3-T1)

- src/app.py — add /api/jobs/scrape, /api/jobs/score, /api/jobs/ranked, /api/apply/* routes (P1-T4, P3-T3, P3-T4, P4-T4); extend _dedup() (P2-T3)

- public/app.js — extend renderJobCards(), add apply panel logic, add applications tab, extend discover tab (P5-T1 through P5-T4)

- public/index.html — add applications tab nav + panel, apply panel HTML (P5-T2, P5-T3)

- requirements.txt — add playwright, playwright-stealth

### Files to leave untouched

- src/cvfitengine/scoring/score.py — score_block() and rank_blocks() functions

- src/cvfitengine/parsing/jd_parser.py

- src/cvfitengine/parsing/jd_classifier.py

- src/cvfitengine/parsing/tag_extractor.py

- src/cvfitengine/core/load.py, overlay_io.py, overlay_types.py, render_context.py

- configs/ — all YAML configs

- templates/ — LaTeX template

# Dependencies and setup

### Python packages to add to requirements.txt

playwright>=1.44.0

playwright-stealth>=1.0.6

aiosqlite>=0.20.0

### Post-install commands

python -m playwright install chromium

python -m playwright install-deps chromium

### Directory setup (auto-create on first run)

~/.cvfit/                 # User data root

~/.cvfit/browser_context/ # Persistent Playwright session

~/.cvfit/jobs.db          # SQLite job cache

~/.cvfit/screenshots/     # Apply confirmation screenshots

Note: The browser_context directory stores login cookies. It should never be committed to git. Add ~/.cvfit/ to .gitignore.

# Testing checklist

Work through these in order. Each phase must pass before starting the next.

### Phase 1 — Scrapers

- Run: python -m cvfitengine.scrapers.indeed --query 'python developer' --location 'London' --max 5

- Verify: 5 job dicts returned, all have title, company, description_full, url

- Run: GET /api/jobs/scrape?source=indeed&query=python+developer&location=London

- Verify: returns job_id immediately, status endpoint shows progress

### Phase 2 — Store

- Scrape 5 jobs, then scrape same query again — verify 0 new jobs (all cached)

- Check ~/.cvfit/jobs.db has populated rows

- Verify description_full is fully stored (not truncated)

### Phase 3 — Scoring

- POST /api/jobs/score with job_ids from cache + sample resume YAML

- Verify fit_score varies between 0.2 and 0.9 across different JDs

- Verify missing_skills contains skills from JD not in resume

- GET /api/jobs/ranked — verify sorted by fit_score desc

### Phase 4 — Apply

- POST /api/apply/generate-cover-letter — verify 3-paragraph letter mentioning job title and matched skills

- POST /api/apply/run on a test Easy Apply job — verify status is 'awaiting_confirm', not 'applied'

- Verify screenshot saved to ~/.cvfit/screenshots/

- POST /api/apply/confirm — verify final submit only happens after this call

- GET /api/apply/log — verify audit trail has correct entry

### Phase 5 — UI

- Discover tab: select Indeed, search, verify scored job cards appear with fit % badges

- Click Apply on a job — verify apply panel opens with pre-filled cover letter

- Applications tab — verify applied jobs appear with correct status

CV Fit Engine Enhancement Spec · Generated for Claude Code